Change Log & Refactoring Report

ExpenseMate — Personal Expense Manager

Group Members: Hamza Salahuddin (24K-3065)  |  Rafay Ansari (24K-3095)

Phase 5 Deliverable — Maintenance & Evolution  |  26 September 2026

# 1. Summary

Phase 5 applied all three maintenance types to the working system built in Phase 3: adaptive (one new feature), corrective (fixing defects found in system testing), and perfective (reducing cyclomatic complexity). All changes are covered by regression tests; the full suite passed (39/39) after every change below.

| Maintenance type | Change | Owner | Status |
| --- | --- | --- | --- |
| Adaptive | Category filter on Analytics & Charts | Both | Done |
| Corrective | Fix: reversed date-range filter (BUG-002) | Rafay | Done |
| Corrective | Fix: CSV export could write a server error instead of data (BUG-003) | Rafay | Done |
| Perfective | Reduced cyclomatic complexity of 6 methods to ≤10 | Both | Done |

# 2. Adaptive Maintenance — New Feature

## Category filter for Analytics & Charts

Motivation: identified during manual system testing — the Analytics tab could only show totals across all categories for a month, with no way to isolate one category's spending trend.

What changed:

| Layer | Change |
| --- | --- |
| server/repositories/transaction_repository.py | Added an optional category_id parameter to get_totals_by_type_and_month, get_category_spending_breakdown, get_monthly_totals_for_year. |
| server/services/analytics_service.py | get_financial_summary accepts category_id; when supplied, all totals and breakdowns are restricted to that category. Omitted category_id keeps the original all-categories behaviour (backward compatible). |
| server/routes/analytics.py | GET /api/analytics reads an optional category_id query parameter. |
| client/api_client.py | get_analytics() accepts and forwards category_id. |
| client/ui/charts_view.py, main_window.py | Added a Category dropdown (default "All Categories") next to Year/Month; selecting a category re-fetches and re-renders the charts; category list refreshes on tab switch. |

Tests added: unit test test_financial_summary_category_filter; integration test test_api_analytics_category_filter.

# 3. Corrective Maintenance — Bug Fixes

Full reproduction steps, root cause and verification for both are in the Bug Report. Summary:

| ID | Description | Fix |
| --- | --- | --- |
| BUG-002 | History filter accepted a reversed From/To date range and silently returned only the latest transaction instead of an error. | Added range validation (start_date <= end_date) in TransactionService.get_transactions() (raises ValueError, route returns HTTP 400) and in history_view.py before the request is sent. |
| BUG-003 | CSV export could silently write a non-CSV server error (e.g. wrong port) into the .csv file with no warning to the user. | ApiClient.export_csv_file() now validates the response Content-Type is text/csv before writing, raising a clear error otherwise. run.py now detects an occupied port and starts on the next free one. |

Tests added: test_reject_reversed_date_range_filter, test_api_get_transactions_reversed_date_range, test_csv_export_returns_all_rows.

# 4. Perfective Maintenance — Complexity Refactoring

Target: cyclomatic complexity ≤ 10 per function (project coding standard, Architecture Document Section 7). Tool: radon cc server client -a -s.

| File | Method | Before | After | Technique |
| --- | --- | --- | --- | --- |
| server/services/csv_service.py | CsvService.import_transactions_from_csv | 17 (C) | ≤10 | Split row parsing/validation into helpers |
| server/routes/csv_io.py | import_csv | 11 (C) | ≤10 | Extracted request-parsing helper |
| server/services/budget_service.py | BudgetService.validate_budget_data | 11 (C) | ≤10 | Split into smaller validation checks |
| client/ui/transaction_form.py | TransactionForm._submit | 11 (C) | A (4) | Extracted _validate_form_inputs, _handle_transaction_alert |
| client/api_client.py | ApiClient.export_csv_file | C (13)* | A (4) | Extracted _build_export_params, _validate_csv_response |
| client/ui/history_view.py | HistoryView.load_transactions | C (13)* | A (5) | Extracted _validate_date_filters, _resolve_filter_params |

*These two were introduced while fixing BUG-002 and BUG-003 — the added validation logic pushed complexity over the limit, so they were refactored in the same session. See the Metrics Report for the full complexity summary (average A 3.22 across 174 blocks, zero methods above 10).

# 5. Full Change Log

| Date | Type | Change |
| --- | --- | --- |
| 2026-09-26 | Feature | Added category filter to Analytics & Charts (server + client + tests) |
| 2026-09-26 | Fix | BUG-002 — reject reversed From/To date range in transaction history filter |
| 2026-09-26 | Fix | BUG-003 — validate CSV export response before writing to file; port-conflict detection in run.py |
| 2026-09-26 | Refactor | Reduced complexity of CsvService.import_transactions_from_csv (17 → ≤10) |
| 2026-09-26 | Refactor | Reduced complexity of import_csv route (11 → ≤10) |
| 2026-09-26 | Refactor | Reduced complexity of BudgetService.validate_budget_data (11 → ≤10) |
| 2026-09-26 | Refactor | Reduced complexity of TransactionForm._submit (11 → A/4) |
| 2026-09-26 | Refactor | Reduced complexity of ApiClient.export_csv_file (introduced C/13 → A/4) |
| 2026-09-26 | Refactor | Reduced complexity of HistoryView.load_transactions (introduced C/13 → A/5) |
| 2026-09-26 | Test | Added 9 regression tests across the above changes (30 → 39 total tests, all passing) |